🛍️ DROPSHIP EMPIRE Complete Build Documentation US & UK Market ¦ 2026 Edition

| Document | Details |
| --- | --- |
| Project Name | Dropship Empire — Jewellery, Fashion & Lifestyle Store |
| Markets | United States (USD) & United Kingdom (GBP) |
| Business Model | Dropshipping + Future SaaS Platform |
| Tech Stack | Next.js 14 + NestJS + PostgreSQL + Supabase + Stripe |
| AI Platform | Bolt.new (AI-powered development) |
| Version | v1.0 — MVP Build |
| Date | 2026 |
| Author | Solution Architect + Full Stack Lead |
| Classification | Confidential |

PART A — SYSTEM ARCHITECTURE

# 1. Architecture Overview

This architecture is designed with a dual purpose: to power your own dropshipping business from Day 1, and to scale into a full multi-tenant SaaS platform (comparable to Shopify) without requiring a rebuild. Every design decision has been made with this future in mind.

## 1.1 Architecture Philosophy

- Start lean, scale smart — minimal cloud cost at MVP, scale as revenue grows

- Multi-tenant ready from Day 1 — database schema supports future SaaS merchants

- API-first design — every feature exposed via API for future app marketplace

- Stateless backend — horizontal scaling without architectural changes

- Event-driven order processing — decoupled, reliable, auditable

## 1.2 High-Level Architecture Layers

| Layer | Technology | Purpose | Cost at MVP |
| --- | --- | --- | --- |
| CDN / Edge | Cloudflare (Free tier) | DDoS, caching, geo-routing, <1s load times globally | $0/mo |
| Frontend | Next.js 14 (App Router) | SSR/SSG for SEO, React UI, customer-facing store | $0 (Vercel free) |
| Backend API | NestJS + Node.js | Business logic, order routing, supplier integration | $5–20/mo (Railway) |
| Database | PostgreSQL via Supabase | Orders, products, users, multi-tenant data | $0–25/mo |
| Cache / Queue | Redis (Upstash) | Sessions, cart, job queues, rate limiting | $0–10/mo |
| Search | Typesense Cloud | Fast product search with filters | $0–29/mo |
| Media | Cloudinary | Product image hosting, optimization, CDN delivery | $0 (free tier) |
| Payments | Stripe | Card, Apple Pay, Google Pay, BNPL routing | % per transaction |
| Email | Resend + Klaviyo | Transactional email + marketing automation | $0–20/mo |
| SMS | Postscript / Twilio | Order updates, abandoned cart SMS (US/UK) | Usage-based |
| AI | Claude API / OpenAI | StyleMate AI, trend analysis, chatbot | Usage-based |
| Monitoring | Sentry (free) + Vercel Analytics | Error tracking, performance monitoring | $0/mo |

💡 MVP Total Infrastructure Cost: ~$0–$75/month. Compare to Shopify at $300–$500+/month.

## 1.3 Scalable Infrastructure Upgrade Path

As your revenue grows, upgrade infrastructure in phases — no rebuild required, just scale up:

| Phase | Revenue Milestone | Infrastructure Changes | Estimated Cost |
| --- | --- | --- | --- |
| MVP | $0 – $10K/mo | Vercel Free + Supabase Free + Railway Starter | $0–$75/mo |
| Growth | $10K – $50K/mo | Vercel Pro + Supabase Pro + Railway Pro + Upstash Pro | $150–$300/mo |
| Scale | $50K – $200K/mo | AWS ECS (containers) + RDS PostgreSQL + ElastiCache Redis | $500–$1,500/mo |
| Enterprise/SaaS | $200K+/mo | AWS EKS (Kubernetes) + Multi-region + Dedicated DB clusters | $2,000+/mo |

## 1.4 Multi-Tenant SaaS Architecture (Future-Ready)

The database schema uses Row-Level Security (RLS) and a tenant_id column pattern. This means:

- Your own store = Tenant ID 1

- Future merchants on your platform = Tenant ID 2, 3, 4...

- Each tenant's data is fully isolated — they never see each other's orders or customers

- Stripe Billing handles recurring subscriptions for each merchant automatically

- Each merchant gets their own subdomain: merchant-name.yourplatform.com

## 1.5 Technology Stack — Final Decision

| Category | Technology | Why This Choice |
| --- | --- | --- |
| Frontend Framework | Next.js 14 (App Router) | Best SEO via SSR, fast, React-based, Vercel deployment |
| UI Components | Tailwind CSS + shadcn/ui | Rapid development, professional design, fully customisable |
| Animations | Framer Motion | Premium feel essential for jewellery/fashion products |
| Backend Framework | NestJS (TypeScript) | Structured, scalable, API-first, built for SaaS architecture |
| API Style | REST + GraphQL (hybrid) | REST for webhooks/suppliers, GraphQL for flexible product queries |
| Authentication | NextAuth.js v5 | Google/Apple/Facebook OAuth + email/password, JWT sessions |
| Primary Database | PostgreSQL (Supabase) | Relational integrity, RLS for multi-tenancy, real-time subscriptions |
| Caching | Redis (Upstash) | Serverless Redis, cart sessions, API rate limiting, job queues |
| Job Queue | BullMQ + Redis | Background order processing, email jobs, supplier sync |
| Search | Typesense | Instant product search, filters, typo-tolerance — open source |
| File Storage | Cloudinary | Image optimization, CDN delivery, product photo management |
| Payments | Stripe | Cards, Apple Pay, Google Pay, Klarna/Afterpay routing |
| Tax Engine | TaxJar API | Real-time US state tax + UK VAT/IOSS calculation |
| Shipping | AfterShip API | Multi-carrier tracking — USPS, FedEx, Royal Mail, DHL |
| Dropship APIs | CJDropshipping + DSers/AutoDS | Primary China supplier, multi-source failover |
| Email Marketing | Klaviyo | Abandoned cart, flows, segmentation — US/UK optimised |
| SMS Marketing | Postscript (US) / Attentive (UK) | SMS abandoned cart, shipping updates, promotions |
| AI Engine | Claude API + OpenAI GPT-4o | StyleMate AI, chatbot, trend analysis, fraud scoring |
| Fraud Protection | Stripe Radar + Signifyd | AI order scoring, chargeback protection |
| Analytics | PostHog (self-hosted) | User behaviour, funnels, A/B testing — no monthly fee |
| CDN / Security | Cloudflare | Global CDN, DDoS protection, edge geo-routing |
| DevOps | GitHub Actions + Vercel | CI/CD pipeline, automatic deployments on push |
| Monitoring | Sentry + Vercel Analytics | Error tracking, Core Web Vitals monitoring |

PART B — MVP FEATURE BUILD SEQUENCE

# 2. Feature Priority & Build Order for Bolt.new

Each feature is built as a standalone module in Bolt.new. This sequence ensures every feature builds on a stable foundation. Do not skip order — each module depends on the previous.

| Build Order | Feature | Why This Order | Bolt Complexity |
| --- | --- | --- | --- |
| 1 | Foundation — Homepage + Design System + Navigation | Everything else renders inside this shell. Build the house before the rooms. | ⭐⭐ |
| 2 | Product Catalogue + Search + Filtering | Core of the store. Without products, nothing else matters. | ⭐⭐⭐ |
| 3 | User Authentication + Accounts + Wishlist | Required before checkout. Users need accounts to save, buy, track. | ⭐⭐ |
| 4 | Shopping Cart + Checkout + Stripe Payments | The revenue engine. Depends on auth and product catalogue. | ⭐⭐⭐⭐ |
| 5 | Geo-Smart Localisation + IOSS + Tax Engine | Layer on top of checkout. Must exist before real orders. | ⭐⭐⭐ |
| 6 | Admin Dashboard — Products + Orders + Pricing Guard | You need to manage the store before connecting suppliers. | ⭐⭐⭐⭐ |
| 7 | Auto-Fulfillment + Supplier API Integration | Order routing to CJDropshipping/DSers. Depends on admin + checkout. | ⭐⭐⭐⭐⭐ |
| 8 | Shipping Tracker + AfterShip Integration | Post-purchase experience. Depends on fulfilled orders existing. | ⭐⭐⭐ |
| 9 | StyleMate AI + Visual Search + Trend Hunter | AI features layered on top of working product catalogue. | ⭐⭐⭐⭐ |
| 10 | Email + SMS Engine + Abandoned Cart + Reviews | Retention layer. Needs real customers and orders to trigger. | ⭐⭐⭐ |

⭐ = Simple   ⭐⭐⭐⭐⭐ = Complex. Start with Build Order #1 in Bolt.new now.

PART C — PRD: FEATURE #1 — FOUNDATION

# 3. Product Requirements Document (PRD)

## Feature #1: Homepage Foundation + Design System + Navigation

| Field | Detail |
| --- | --- |
| PRD ID | PRD-001 |
| Feature Name | Homepage Foundation + Global Design System + Navigation Shell |
| Priority | P0 — MUST HAVE (Build First) |
| Sprint | Sprint 1 — Week 1 |
| Depends On | None — this is the foundation |
| Enables | All subsequent features (PRD-002 through PRD-010) |
| Target Markets | United States (USD) + United Kingdom (GBP) |
| Platforms | Web (Desktop + Mobile responsive) |

## 3.1 Business Objective

Create the complete visual foundation, global design system, and navigation architecture for the entire dropshipping platform. This module establishes brand identity, page structure, SEO foundation, and the reusable component library that every future module will use. This is the 'shell' of the application — the house all other rooms will be built inside.

## 3.2 User Stories

| ID | As a... | I want to... | So that... |
| --- | --- | --- | --- |
| US-001 | Customer (US/UK) | See a professional, fast-loading homepage | I trust the store and browse confidently |
| US-002 | Customer | Navigate to any product category instantly | I find what I'm looking for without friction |
| US-003 | Customer (UK) | See GBP prices and UK-appropriate content | I know this store serves me specifically |
| US-004 | Customer (US) | See USD prices and US-appropriate content | I know this store serves me specifically |
| US-005 | Customer (Mobile) | Have a perfect mobile experience | I can shop comfortably on my phone |
| US-006 | Admin | Have a consistent design system | Future features look and feel unified |
| US-007 | Search Engine | Find structured data and fast page loads | The site ranks well on Google US/UK |

## 3.3 Functional Requirements

### 3.3.1 Global Design System

- Brand colour palette: Primary (#1E3A5F Navy), Secondary (#2E86AB Blue), Accent (#F4A261 Gold/Copper), Background (#FAFAFA), Text (#1A1A2E)

- Typography: Playfair Display for headings (luxury feel), Inter for body text

- Responsive grid: 12-column, breakpoints at 640px, 768px, 1024px, 1280px, 1536px

- Global spacing and sizing scale (4px base unit)

- Component library: Buttons (primary/secondary/ghost), Cards, Badges, Input fields, Modals, Toasts

- Dark/Light mode toggle support (Light default)

- All components must be accessible (WCAG 2.1 AA): ARIA labels, keyboard navigation, colour contrast ratio 4.5:1+

### 3.3.2 Header & Navigation

- Sticky header — stays visible on scroll with slight transparency + blur backdrop

- Logo (left): Brand name + tagline — links to homepage

- Main navigation (center): Categories dropdown — Jewellery, Clothing, Purses & Bags, Beauty, Deals, New Arrivals

- Utility bar (right): Search icon, Wishlist icon (with count badge), Cart icon (with item count badge), Account icon / Login button

- Geo-smart currency selector: Auto-detected (USD/GBP) — user can manually switch

- Announcement bar above header: Rotating messages — 'Free shipping on orders over $50', 'No customs fees for UK orders — Duty Paid', 'New arrivals daily'

- Mobile: Hamburger menu → full-screen slide-in navigation with all categories

- Search bar: Expands on click — instant search results as user types (connects to Feature #2)

### 3.3.3 Homepage Layout & Sections

- SECTION 1 — Hero Banner: Full-width, high-quality lifestyle image with overlay text. CTA button: 'Shop Now' + 'Meet Your AI Stylist'. Auto-rotating carousel (3 slides, 5-second interval, pause on hover)

- SECTION 2 — Category Grid: 5 category cards (Jewellery, Clothing, Purses, Beauty, Trending). Hover animation with product count badge

- SECTION 3 — Trending Now: Horizontal scroll strip — 'Trending in US 🔥' / 'Trending in UK 🔥'. 8 product cards with price, rating, quick-add to cart

- SECTION 4 — StyleMate AI Teaser: Full-width banner introducing AI Stylist feature. CTA: 'Get Your Free AI Styled Look →' (links to StyleMate page in Feature #9)

- SECTION 5 — Trust Signals Bar: 4 icons — 'Free Shipping $50+', 'No UK Customs Fees', '7–12 Day Delivery', '30-Day Returns'

- SECTION 6 — New Arrivals: 4-column product grid, 'New' badge on recent products

- SECTION 7 — Social Proof: Customer video review carousel (UGC), star ratings, verified badges

- SECTION 8 — Newsletter Signup: Email capture with discount incentive — '10% off your first order'

### 3.3.4 Footer

- 4-column layout: Brand info + links, Customer Service, Legal, Social Media

- Payment icons: Visa, Mastercard, Amex, PayPal, Apple Pay, Google Pay, Klarna, Afterpay

- Trust badges: Secure Checkout (SSL), Verified Business, Money-back Guarantee

- Legal links: Privacy Policy, Terms of Service, Cookie Policy, GDPR Notice (UK), CCPA Notice (US)

- Social links: Instagram, TikTok, Pinterest, Facebook

- Currency/Country selector in footer

- Copyright notice

### 3.3.5 SEO & Technical Requirements

- Next.js App Router with server-side rendering (SSR) for all public pages

- Metadata API: Dynamic title, description, Open Graph tags, Twitter Cards per page

- JSON-LD structured data: Organization, WebSite, BreadcrumbList schemas on homepage

- Canonical URLs on all pages

- XML Sitemap auto-generated at /sitemap.xml

- Robots.txt at /robots.txt

- Core Web Vitals targets: LCP < 2.5s, FID < 100ms, CLS < 0.1

- All images: Next.js Image component with WebP format, lazy loading, explicit width/height

- Cloudflare CDN caching headers set correctly

### 3.3.6 Geo-Detection Foundation (Localisation Shell)

- Middleware detects user IP country on first visit

- Sets locale cookie: 'en-US' or 'en-GB'

- US users: USD currency, US spelling, US-specific announcements

- UK users: GBP currency, UK spelling (jewellery/colour), 'No Customs Fees' badge prominent

- Manual override: User can switch currency/language via selector in header/footer

- Locale persists in cookie across sessions

## 3.4 Non-Functional Requirements

| Requirement | Target | Measurement |
| --- | --- | --- |
| Page Load Speed | < 2 seconds (LCP) | Google PageSpeed Insights score 90+ |
| Mobile Responsiveness | 100% — all breakpoints | Chrome DevTools device testing |
| Accessibility | WCAG 2.1 Level AA | Axe DevTools automated scan |
| Browser Support | Chrome, Safari, Firefox, Edge (last 2 versions) | Manual + BrowserStack |
| Uptime | 99.9% (Vercel SLA) | Vercel dashboard monitoring |
| SEO Score | 90+ on Lighthouse | Google Lighthouse audit |
| Security | HTTPS enforced, CSP headers, no sensitive data exposed | Security headers check |

## 3.5 Pages Included in Feature #1

| Page | Route | Description |
| --- | --- | --- |
| Homepage | / | Main storefront with all sections above |
| About Us | /about | Brand story, mission, why choose us |
| Contact | /contact | Contact form, FAQ accordion, support email |
| Privacy Policy | /privacy | GDPR (UK) + CCPA (US) compliant privacy policy |
| Terms of Service | /terms | Standard e-commerce terms |
| Cookie Policy | /cookies | UK ICO compliant cookie notice + banner |
| 404 Page | /404 | Branded not-found page with navigation back to store |
| 500 Page | /500 | Branded error page |
| Coming Soon (placeholder) | /coming-soon | Placeholder for features not yet built |

## 3.6 Backend Requirements for Feature #1

### 3.6.1 Admin Panel — Foundation

- Admin login page at /admin — separate from customer login

- Admin dashboard shell: sidebar navigation, header with admin user info

- Sidebar links (most will be placeholder until future features): Dashboard, Products, Orders, Customers, Analytics, Suppliers, Settings, StyleMate AI, Logout

- Dashboard homepage: Key metrics cards (placeholder data) — Total Revenue, Orders Today, Products, Active Customers

- Site Settings page: Store name, logo upload, announcement bar text management, social media links, contact email

- Localisation Settings: Default currency, supported currencies (USD/GBP), UK IOSS mode toggle

### 3.6.2 Database — Initial Schema

- tenants table: id, name, domain, plan, stripe_customer_id, created_at (multi-tenant foundation)

- settings table: tenant_id, key, value, updated_at (site-wide settings storage)

- admin_users table: id, tenant_id, email, password_hash, role, created_at

- audit_logs table: id, tenant_id, admin_id, action, entity, entity_id, timestamp (all admin actions logged)

### 3.6.3 API Endpoints — Feature #1

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/settings | Fetch store settings (name, logo, announcements) | Public |
| PUT | /api/admin/settings | Update store settings | Admin JWT |
| GET | /api/locale | Detect user locale from IP + return currency/spelling | Public |
| POST | /api/admin/auth/login | Admin login → returns JWT | None |
| POST | /api/admin/auth/logout | Invalidate admin session | Admin JWT |
| GET | /api/health | Health check endpoint for monitoring | Public |

## 3.7 Acceptance Criteria

| ID | Criteria | Pass Condition |
| --- | --- | --- |
| AC-001 | Homepage loads in < 2 seconds | Google PageSpeed mobile score ≥ 90 |
| AC-002 | All navigation links are functional | No broken links — manual click test |
| AC-003 | UK user sees GBP and UK content | VPN test from UK IP → correct locale |
| AC-004 | US user sees USD and US content | VPN test from US IP → correct locale |
| AC-005 | Mobile layout is perfect on iPhone 14 and Samsung S22 | No horizontal scroll, no overflow |
| AC-006 | Admin can log in and see dashboard | Successful admin JWT auth + redirect |
| AC-007 | Admin can update announcement bar text | Change saved + visible on homepage |
| AC-008 | Sitemap.xml accessible and valid | Validated by Google Search Console |
| AC-009 | All pages have correct meta tags | Lighthouse SEO score ≥ 90 |
| AC-010 | Cookie consent banner visible for UK/EU users | Banner shown, consent stored in cookie |

PART D — BOLT.NEW PROMPT: FEATURE #1

# 4. Bolt.new Build Prompt — Feature #1

Copy and paste the entire prompt below into Bolt.new to build Feature #1. This prompt is comprehensive and self-contained.

BOLT.NEW PROMPT — FEATURE #1: HOMEPAGE FOUNDATION ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Build a complete, production-ready full-stack e-commerce web application called 'LuxeHaven' — a premium dropshipping store for jewellery, clothing, purses, and beauty products targeting the US and UK markets. === TECH STACK === Frontend: Next.js 14 (App Router, TypeScript), Tailwind CSS, shadcn/ui, Framer Motion, next-themes Backend: NestJS (TypeScript), REST API, JWT authentication Database: PostgreSQL with Prisma ORM, Supabase hosting Fonts: Playfair Display (headings) + Inter (body) via next/font/google Icons: Lucide React === BRAND DESIGN SYSTEM === Colour Palette: Primary: #1E3A5F (Deep Navy) Secondary: #2E86AB (Ocean Blue) Accent: #F4A261 (Gold/Copper — for jewellery highlight) Background: #FAFAFA Text: #1A1A2E === WHAT TO BUILD — FRONTEND === 1. GLOBAL LAYOUT (app/layout.tsx): - Announcement bar above header: rotating 3 messages every 4 seconds: 'Free Shipping on Orders Over $50 ¦ Use Code: WELCOME10' 'UK Orders: No Customs Fees — Duty Paid Included' 'New Arrivals Every Day — Shop the Latest Trends' - Sticky header with: Logo (left), Nav (center), Icons (right): Search, Wishlist (badge), Cart (badge), Account - Currency selector dropdown: USD 🇺🇸 / GBP 🇬🇧 - Nav categories: Jewellery ¦ Clothing ¦ Purses & Bags ¦ Beauty ¦ Deals ¦ New Arrivals - Mobile: hamburger → full-screen overlay menu - Full footer with 4 columns, payment icons, trust badges, social links 2. HOMEPAGE (app/page.tsx) — build these sections in order: SECTION A — Hero Carousel: Full-width, 80vh height, 3 slides auto-rotating every 5s with fade transition. Use high-quality Unsplash jewellery/fashion photos as background (direct URL). Dark gradient overlay. White headline text. Two CTA buttons: 'Shop Collection' + 'Meet StyleMate AI'. Navigation dots at bottom. Pause on hover. SECTION B — Category Grid: 5 category cards in responsive grid (2-2-1 on mobile, 5 on desktop). Categories: Jewellery, Clothing, Purses & Bags, Beauty, Sale. Each card: image background, category name overlay, hover scale + brightness effect. SECTION C — Trending Now: Section heading: 'Trending Now 🔥' with fire emoji. Horizontal scrolling product strip with 8 mock product cards. Each card: product image, name, price (USD/GBP based on locale), star rating, 'Add to Cart' button, 'Trending 🔥' badge. SECTION D — StyleMate AI Banner: Full-width banner with gradient background (navy to gold). Left: '✨ Meet StyleMate — Your Free Personal AI Stylist' Subtitle: 'Tell us your style, occasion, and budget — get a complete curated look in seconds' Right: CTA button 'Try StyleMate Free →' (links to /stylemate) SECTION E — Trust Signals Bar: 4 icons in a row: 🚚 Free Shipping $50+ ¦ 🇬🇧 No UK Customs Fees ¦ ⏱️ 7-12 Day Delivery ¦ 🔄 30-Day Returns SECTION F — New Arrivals Grid: 4-column responsive product grid, 8 mock products, 'NEW' badge on first 4, same card design as Trending. SECTION G — Newsletter Signup: Dark navy background. Headline: 'Get 10% Off Your First Order'. Email input + 'Subscribe' button. Privacy note below. 3. ADDITIONAL PAGES: /about — Brand story page with mission statement and team section /contact — Contact form (name, email, message) + FAQ accordion (5 common questions) /privacy — Auto-generated GDPR + CCPA compliant privacy policy /terms — Standard e-commerce terms of service /404 and /500 — Branded error pages with navigation back to home === WHAT TO BUILD — BACKEND === 4. NESTJS BACKEND (src/): Create a NestJS application with these modules: - AppModule (root) - AuthModule: Admin JWT login/logout endpoints - SettingsModule: GET /api/settings and PUT /api/admin/settings - LocaleModule: GET /api/locale — detects locale from IP header, returns { currency, locale, spelling } - HealthModule: GET /api/health — returns { status: 'ok', timestamp } 5. PRISMA DATABASE SCHEMA: Create schema.prisma with these models: - Tenant: id, name, domain, plan(ENUM: FREE¦STARTER¦GROWTH¦PRO¦ENTERPRISE), stripeCustomerId, createdAt, updatedAt - Setting: id, tenantId, key, value, updatedAt (unique on tenantId+key) - AdminUser: id, tenantId, email, passwordHash, role(ENUM: SUPER_ADMIN¦ADMIN¦MANAGER), lastLogin, createdAt - AuditLog: id, tenantId, adminId, action, entity, entityId, metadata(Json), createdAt 6. ADMIN PANEL (/admin): - /admin/login: Clean login page, email + password, JWT stored in httpOnly cookie - /admin/dashboard: Sidebar (collapsible on mobile) + top header + main content area Sidebar links: Dashboard, Products, Orders, Customers, Suppliers, StyleMate AI, Analytics, Settings, Logout Dashboard home: 4 metric cards (Total Revenue $0, Orders Today 0, Total Products 0, Customers 0) - /admin/settings: Form to edit store name, announcement bar messages (3 fields), contact email, social links === SEO & PERFORMANCE REQUIREMENTS === - Every page must export generateMetadata() with unique title, description, OpenGraph tags - Homepage: JSON-LD structured data for Organization + WebSite schemas - All images: use Next.js <Image> with explicit width, height, alt text, WebP format - app/sitemap.ts: Auto-generate XML sitemap for all static pages - app/robots.ts: Proper robots.txt allowing all crawlers, disallowing /admin - middleware.ts: Geo-detection — read CF-IPCountry header, set locale cookie if not exists === QUALITY STANDARDS === - TypeScript strict mode enabled throughout (no 'any' types) - All components must be fully responsive (mobile-first approach) - ARIA labels on all interactive elements for accessibility - Environment variables for all secrets (.env.example included) - All API routes have proper error handling and return consistent JSON format - Cookie consent banner component (shown to UK/EU users automatically) - README.md with setup instructions, environment variables list, and how to run locally Build the complete application now. Make it production-ready, visually stunning, and structured so future features (product catalogue, checkout, admin product management, AI stylist) can be added as separate modules without refactoring this foundation.

PART E — BOLT.NEW KNOWLEDGE BASE / GLOBAL INSTRUCTIONS

# 5. Bolt.new Knowledge Base (Global Instructions)

Paste the following into Bolt.new Settings → Knowledge Base / Global Instructions. These rules apply to every prompt you give Bolt — they ensure consistent, professional, production-ready code throughout the entire project.

BOLT.NEW — GLOBAL INSTRUCTIONS & KNOWLEDGE BASE ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ ## PROJECT IDENTITY You are building 'LuxeHaven' — a premium full-stack e-commerce dropshipping platform. Target markets: United States (USD) and United Kingdom (GBP). Products: Jewellery, clothing, purses, beauty products. Business model: Dropshipping (China suppliers) + Future SaaS platform. Architecture goal: Multi-tenant capable from Day 1 for future SaaS expansion. ## MANDATORY TECH STACK — NEVER DEVIATE Frontend: Next.js 14+ (App Router), TypeScript, Tailwind CSS, shadcn/ui, Framer Motion Backend: NestJS (TypeScript), REST API + GraphQL hybrid Database: PostgreSQL with Prisma ORM (Supabase hosted) Cache: Redis (Upstash serverless) Auth: NextAuth.js v5 (customer) + JWT (admin) Payments: Stripe (primary) Media: Cloudinary CDN: Cloudflare ## CODE QUALITY STANDARDS 1. TypeScript strict mode always — zero use of 'any' type 2. All functions must have explicit TypeScript return types 3. Use async/await — never raw Promise chains 4. Every API endpoint must have try/catch with proper error responses 5. API responses always use this format: { success: boolean, data?: T, error?: string, message?: string } 6. Never store secrets in code — use .env variables only 7. Always include .env.example with all required variable names 8. Use barrel exports (index.ts) for clean imports in modules 9. Write comments for complex business logic — not for obvious code ## FOLDER STRUCTURE — ALWAYS FOLLOW THIS frontend/ app/ Next.js App Router pages app/(shop)/ Customer-facing routes app/admin/ Admin panel routes components/ui/ shadcn/ui base components components/shop/ Customer-facing components components/admin/ Admin panel components lib/ Utility functions, API clients, constants hooks/ Custom React hooks types/ Global TypeScript type definitions middleware.ts Geo-detection, auth guards backend/ src/modules/ One folder per NestJS module src/common/ Shared guards, decorators, interceptors, pipes src/config/ Configuration files prisma/ schema.prisma + migrations ## DESIGN SYSTEM — ALWAYS FOLLOW Colours: Primary #1E3A5F ¦ Secondary #2E86AB ¦ Accent #F4A261 ¦ BG #FAFAFA ¦ Text #1A1A2E Fonts: Playfair Display (headings) + Inter (body) Spacing: 4px base unit system (4, 8, 12, 16, 24, 32, 48, 64, 96px) Radius: sm=4px, md=8px, lg=12px, xl=16px, full=9999px Shadows: Subtle drop shadows only — avoid heavy shadows ## SECURITY REQUIREMENTS 1. All admin routes protected by JWT middleware — redirect to /admin/login if unauthenticated 2. CORS: Only allow your own domain + localhost:3000 in development 3. Rate limiting on all API endpoints (NestJS Throttler) 4. Input validation on all API endpoints (class-validator in NestJS) 5. SQL injection prevention: Always use Prisma parameterised queries — never raw SQL with user input 6. XSS prevention: Sanitize all user input before storage and rendering 7. Security headers: X-Frame-Options, X-Content-Type-Options, Referrer-Policy in next.config.js 8. Passwords: bcrypt with minimum 12 salt rounds — never store plain text ## SEO REQUIREMENTS — ALL PUBLIC PAGES 1. Every page must export generateMetadata() — unique title and description 2. Title format: '[Page Name] ¦ LuxeHaven — Premium Fashion & Jewellery' 3. All images: Next.js <Image> component with alt text, explicit dimensions, WebP 4. Semantic HTML: h1 on every page (only 1), h2/h3 for sub-sections, nav, main, footer, article tags 5. Clean URLs: /products/gold-necklace not /products?id=123 6. JSON-LD structured data on product pages (Product schema) and homepage (Organization schema) 7. Core Web Vitals: Lazy load below-fold images, minimise layout shift (CLS < 0.1) ## MULTI-TENANT ARCHITECTURE RULES 1. Every database table must have a tenantId column (except the Tenant table itself) 2. Every database query must filter by tenantId — never query without it 3. The owner's own store = Tenant ID 1 — future merchants get IDs 2, 3, 4... 4. All APIs must accept X-Tenant-ID header for future merchant use ## US/UK COMPLIANCE REQUIREMENTS UK: GDPR cookie consent banner, VAT displayed on all prices, 14-day return right stated in T&Cs US: CCPA privacy notice for California users, CAN-SPAM compliant emails, state tax disclosure Both: PCI DSS compliance via Stripe (never store card data yourself), SSL enforced everywhere Spelling: UK users see 'jewellery/colour/favourite'. US users see 'jewelry/color/favorite' ## ACCESSIBILITY STANDARDS 1. WCAG 2.1 Level AA minimum on all components 2. All interactive elements: aria-label, aria-describedby where needed 3. Keyboard navigation: Tab order logical, focus visible, Escape closes modals 4. Colour contrast: 4.5:1 for normal text, 3:1 for large text 5. Skip-to-main-content link as first focusable element on every page ## PERFORMANCE STANDARDS 1. Lighthouse score target: Performance 90+, SEO 95+, Accessibility 90+, Best Practices 90+ 2. Use React.lazy() and Suspense for heavy components (charts, maps, AI features) 3. Minimise client-side JavaScript — use Server Components wherever possible 4. API responses: Include cache headers. Use SWR or React Query for client data fetching ## WHAT TO NEVER DO ✗ Never use 'any' TypeScript type ✗ Never store API keys or secrets in source code ✗ Never query the database without tenantId filter ✗ Never use raw SQL with user input (always Prisma parameterised) ✗ Never skip error handling on API routes ✗ Never use Pages Router — always App Router ✗ Never use inline styles — always Tailwind classes ✗ Never build features out of sequence — always follow the build order ✗ Never use Shopify, WooCommerce, or any third-party store builder — we build everything custom

## Summary — What You Have Now

| Document | What It Gives You |
| --- | --- |
| Part A — System Architecture | Full scalable tech stack from MVP to SaaS empire, cost breakdown, upgrade path |
| Part B — Build Sequence | Exact order to build all 10 features in Bolt.new — no skipping |
| Part C — PRD Feature #1 | Complete product requirements for Homepage + Foundation + Admin shell |
| Part D — Bolt.new Prompt #1 | Ready-to-paste prompt — builds the entire Feature #1 automatically |
| Part E — Knowledge Base | Global rules for Bolt.new — paste once, applies to all future prompts |

Next Step: Paste the Knowledge Base (Part E) into Bolt.new Settings first. Then paste the Feature #1 Prompt (Part D) to start building. Once Feature #1 is complete and working, come back for the Feature #2 PRD and prompt.